✅ Updated Project Structure

Car_Clinic_Project/

│

├── .github/

│   └── workflows/

│       └── main.yaml                 # GitHub Actions workflow

│

├── data/

│   ├── raw/                          # Raw scraped Reddit data

│   ├── cleaned/                      # Cleaned problem-solution pairs

│   ├── tagged/                       # JSON with tags for problems & solutions

│   ├── embeddings/                   # Vectorized Reddit issues & branches

│   └── branches/                     # Static config or enriched data per branch

│

├── docs/                             # Design, architecture, decision logs

│   ├── architecture.md

│   ├── embedding_guide.md

│   └── branch_matching.md

│

├── python_scripts/

│   ├── reddit_data_extractor/       # Reddit scraping pipeline

│   │   ├── __init__.py

│   │   ├── config.py

│   │   ├── extractor.py

│   │   ├── extractor_Base.py

│   │   ├── flow.py

│   │   ├── reddit_client.py

│   │   ├── scraper.py

│   │   ├── utils.py

│   │   └── writer.py

│   │

│   ├── reddit_data_cleaner/         # ✅ LLM cleaning pipeline

│   │   ├── __init__.py

│   │   ├── flow.py

│   │   ├── cleaner.py

│   │   ├── llm_cleaner.py           # Standalone script for testing

│   │   ├── llm_runner.py

│   │   ├── preprocessor.py

│   │   ├── postprocessor.py

│   │   └── utils.py

│   │

│   ├── tag_generator/               # ✅ Tags from cleaned problem/solution

│   │   ├── __init__.py

│   │   ├── flow.py

│   │   ├── tagger.py                # LLM- or rule-based tag extractor

│   │   ├── utils.py

│   │   └── constants.py

│   │

│   ├── embedding_generator/         # ✅ Embedding logic (for issues + branches)

│   │   ├── __init__.py

│   │   ├── flow.py

│   │   ├── embedder.py              # Embedding model wrapper (HF, SBERT, etc.)

│   │   ├── utils.py

│   │   └── config.py

│   │

│   └── branch_recommender/          # ✅ Branch matching logic

│       ├── __init__.py

│       ├── flow.py

│       ├── matcher.py               # Similarity logic (tags + embeddings)

│       ├── filters.py               # Location, availability filters

│       ├── utils.py

│       └── ranker.py                # Composite ranking engine

│

├── run_pipeline.py                  # Entrypoint to test everything end-to-end

├── requirements.txt

└── .gitattributes

📊 Execution / Data Flow Diagram

flowchart TD

A[Reddit Scraper (Extractor)] --> B[Raw Posts + Comments (JSON)]

B --> C[LLM Cleaner Pipeline]

C --> D[Structured Problems & Solutions]

D --> E[Tag Generator (tagger.py)]

E --> F[Tagged Problems & Solutions (JSON)]

F --> G[Embedding Generator (embedder.py)]

G --> H[Problem Embeddings]

I[Branch Metadata (Skills, Tools, Tags)] --> J[Branch Embedding Generator]

J --> K[Branch Embeddings]

H --> L[Branch Recommender]

K --> L

F --> L

L --> M[Best Branch Recommendation]

subgraph Offline Phase

B

C

D

E

F

G

H

I

J

K

end

subgraph Online Use

L

M

End

Now to not ruin the whole project: i want a comprehensive set of steps or phase to follow, Currently i finished the reddit_data_extractor and it runs perfectly on GitHub workflow autonomously. I want you to generate a comprehensive set of phases and steps in each phase so that i can tackle the project logically and safely

Great! Since you've successfully completed the reddit_data_extractor phase and have it running on GitHub Actions, you're now at the perfect point to move forward in a structured and professional way without breaking the project.

Here's a comprehensive project roadmap broken down into phases → sub-steps that ensure logical progression, testability, modularity, and future-proofing:

🧠 Car Clinic Smart Repair Advisor Roadmap

✅ Phase 1: Reddit Data Extraction [✔️ Completed]

Goal: Fetch raw Reddit posts + comments and store them.

- Subreddit selection & config

- PRAW & HTTPX data extraction

- Pagination + API limits handling

- Metadata (timestamp, post_id, comment_count, etc.)

- Save to /data/raw/

- GitHub Actions integration

- Logging, retries, error handling

🔍 Phase 2: Reddit Data Cleaning (LLM-Based)

Goal: Extract structured (problem → solution) pairs using offline LLM.

🧩 Sub-steps:

- Preprocessing (preprocessor.py)

  - Remove invalid/bot content

  - Text deduplication / normalizing

  - Ensure every post has valid top comment

- LLM Inference (llm_runner.py)

  - Load DeepSeek/other LLM (offline)

  - Use prompt templates for input

  - Generate JSON-like structure

- Postprocessing (postprocessor.py)

  - Validate output format

  - Strip hallucinations / empty responses

  - Save clean outputs to /data/cleaned/

- Flow Orchestration (flow.py)

  - Chain all steps together

  - Add CLI / test interface

  - Logging + error trapping

🏷️ Phase 3: Tag Generator (Problem + Solution Tags)

Goal: Convert cleaned data into meaningful tags.

🧩 Sub-steps:

- Tagging Model

  - Use keyword extraction (rule-based extraction) or prompt-based tagging via LLM

  - Generate tags for both problems and solutions

  - Save tags in /data/tagged/

- Design Schema

  - Format: { post_id, problem_tags: [...], solution_tags: [...] }

  - Track confidence / source (LLM, rules, hybrid)

- Flow File

  - tag_generator/flow.py to orchestrate tagging

  - CLI or Prefect-ready

🔢 Phase 4: Embedding Generation (Problem + Branch Embeddings)

Goal: Enable semantic matching between Reddit posts and branches.

🧩 Sub-steps:

- Model Setup

  - Use Sentence-BERT, Instructor-XL, fine-tuned domain model, or similar

  - Freeze model version for consistency + store version hash

- Problem Embeddings

  - Vectorize cleaned Reddit problem + solution text

  - Store in /data/embeddings/problems/

- Branch Embeddings

  - Manually tag mechanics & branches with expertise

  - Create descriptions like: "Branch A: BMW, brakes, engine"

  - Vectorize branch descriptions

  - Store in /data/embeddings/branches/

- Flow Orchestration

  - embedding_generator/flow.py

  - Auto skip already-embedded entries

🧭 Phase 5: Branch Recommender System

Goal: Recommend nearest & best-fit branch based on tags + semantic similarity.

🧩 Sub-steps:

- Tag-Based Matching (matcher.py)

  - Compare problem tags with branch skill tags

  - Score based on overlap / weight

- Embedding Similarity

  - Use cosine similarity between vectors

  - Combine with tag score

- Filtering Layer

  - Location-based filtering (user coordinates vs branch)

  - Availability filter (hours, mechanics free, etc.)

- Ranking (ranker.py)

  - Weighted combination of all metrics

  - Return top-N best matches

- Flow + CLI

  - Input: JSON problem

  - Output: Branch recommendation

  - Optional: Include reasoning/logs

🧪 Phase 6: Local & Integrated Testing

Goal: Validate each phase independently before final orchestration.

- Unit test: each module separately

- End-to-end run on small batch

- Visualize outputs (tags, embeddings, matches)

- Add data samples to /docs/ for testing reference

🔄 Phase 7: Prefect Orchestration

Goal: Schedule or trigger the full pipeline in modular, testable chunks.

- Convert each flow.py to Prefect flows

- Add retry, logging, alerts

- Trigger chain:

nginx

CopyEdit

extractor → cleaner → tagger → embedder → recommender

☁️ Phase 8: GitHub Actions & Deployment

Goal: Automate key stages with GitHub Actions.

- Add LLM cleaning and taggen steps to the GitHub workflow

- Schedule runs (e.g. daily at 12:15 EGY time)

- Optional: Dockerize embedding & matching services for later deployment

📘 Phase 9: Documentation & Finalization

Goal: Ensure professional presentation and reproducibility.

- Maintain /docs/ for every module

- Record decisions: LLM choice, tag schema, model selection

- Include data samples, diagrams

- Update README with final pipeline

🏁 Final Product: Features Recap

- ✅ Scrape daily car repair-related issues from Reddit

- ✅ Clean using LLM into structured (problem-solution) form

- ✅ Generate tags and embeddings from issues

- ✅ Recommend optimal nearby Car Clinic branch

- ✅ Fully autonomous pipeline

What if i will need to add a data augementation and translation phase to the set of steps: Data Augmentation • Paraphrasing: Use tools like NLPAug to create variations of queries. • Translation (if multilingual): Use back-translation for non-English queries. • Noise Injection: Simulate typos or slang (e.g., "car no go vroom" → "car won’t start").

Great idea. Adding a Data Augmentation & Translation phase is especially useful if you want to:

- Improve generalization and robustness of the recommendation system.

- Support multilingual queries.

- Simulate real-world Reddit-style noise (typos, slang, abbreviations).

- Enrich a small dataset with more linguistic variations.

✅ Updated Project Roadmap (with New Phase)

We’ll place the new phase after data cleaning but before tagging and embedding, since augmentations must apply to clean data.

🧬 Phase 3: Data Augmentation & Translation

Goal: Enhance the cleaned (problem-solution) data with diverse linguistic variations.

🧩 Sub-steps:

- 🔁 Paraphrasing

  - Use NLPAug or ParrotParaphraser (offline preferred) to create paraphrased versions of:

    - Problem texts

    - Solution texts

  - Save both the original and paraphrased samples.

  - Optionally limit to 1–3 paraphrases per sample to control data volume.

- 🌍 Back-Translation

  - Translate cleaned data → another language → back to English.

    - Languages: Arabic, Spanish, etc.

    - Tools: MarianMT, M2M100, or EasyNMT (offline if needed).

  - Keep only high-quality back-translations (filter by semantic similarity).

  - Store augmented versions in /data/augmented/translated/

- 🎛️ Noise Injection

  - Add synthetic Reddit-style noise:

    - Typos, internet slang, emojis

    - Grammar loss (e.g., remove “a”, “is”, etc.)

  - Use NLPAug word swap, OCR noise, or your own ruleset.

  - Useful for robustness testing of tag generator and recommender.

- 🗂️ Version Control

  - Track origin of each variant (e.g., original, paraphrased, translated)

  - Store metadata like confidence, type, language

- 🧪 Quality Check

  - Spot-check random samples

  - Ensure semantic consistency with the original

- 🧠 Flow File

  - Add data_augmenter/flow.py

  - CLI interface: python flow.py --mode=all|paraphrase|translate|noise

  - Test on 10 samples before scaling

🔗 Impact on Later Phases:

- Tag Generator: Now processes a richer and more diverse set of texts.

- Embedding Generator: Captures semantic nuances across different phrasings/languages.

- Recommender: More robust to user input variability.

- Training Future ML Models: More training data = better downstream models.

🗂️ File Structure Changes

bash

CopyEdit

Car_Clinic_Project/

├── python_scripts/

│   ├── data_augmenter/            # NEW

│   │   ├── __init__.py

│   │   ├── paraphraser.py         # NLPAug or Parrot-based

│   │   ├── translator.py          # Back-translation module

│   │   ├── noise_injector.py      # Simulate typos/slang

│   │   ├── utils.py

│   │   └── flow.py                # Orchestrate augmentation

📊 Updated Phase Sequence Overview

markdown

CopyEdit

reddit_data_extractor

↓

reddit_data_cleaner

↓

data_augmenter 🔁

↓

tag_generator

↓

embedding_generator

↓

branch_recommender

Would you like:

- 📄 A starter code template for flow.py inside the data_augmenter module?

- 📉 A new data flow diagram updated with this phase?

- ✅ Or should I also update the previous checklist version with this new phase?

The final structure of the project:
Car_Clinic_Project/

│

├── .github/

│   └── workflows/

│       └── main.yaml                         # GitHub Actions pipeline

│

├── data/

│   ├── raw/                                  # Raw scraped Reddit data

│   ├── cleaned/                              # Cleaned LLM-extracted problem-solution pairs

│   ├── augmented/

│   │   ├── paraphrased/                      # Paraphrased versions of cleaned texts

│   │   ├── translated/                       # Back-translated versions (multi-lang)

│   │   └── noisy/                            # Noise-injected texts (slang, typos)

│   ├── tagged/                               # Tags extracted from problems/solutions

│   ├── embeddings/                           # Vectorized issues + enriched branches

│   └── branches/                             # Static + enriched branch + mechanic data

│

├── docs/

│   ├── architecture.md

│   ├── embedding_guide.md

│   ├── branch_matching.md

│   └── augmentation_strategy.md              # Details about paraphrasing, translation, noise

│

├── python_scripts/

│   ├── reddit_data_extractor/               # Reddit scraping pipeline

│   │   ├── __init__.py

│   │   ├── config.py

│   │   ├── extractor.py

│   │   ├── extractor_Base.py

│   │   ├── flow.py

│   │   ├── reddit_client.py

│   │   ├── scraper.py

│   │   ├── utils.py

│   │   └── writer.py

│   │

│   ├── reddit_data_cleaner/                 # ✅ LLM cleaning & structuring

│   │   ├── __init__.py

│   │   ├── flow.py

│   │   ├── cleaner.py

│   │   ├── llm_cleaner.py

│   │   ├── llm_runner.py

│   │   ├── preprocessor.py

│   │   ├── postprocessor.py

│   │   └── utils.py

│   │

│   ├── data_augmenter/                      # ✅ Augmentation logic

│   │   ├── __init__.py

│   │   ├── flow.py                          # Unified entry for paraphrase + translate + noise

│   │   ├── paraphraser.py                   # NLPAug, Parrot, etc.

│   │   ├── translator.py                    # MarianMT, EasyNMT, etc.

│   │   ├── noise_injector.py                # Slang/typo simulation

│   │   ├── utils.py

│   │   └── config.py

│   │

│   ├── tag_generator/                       # ✅ Tag extraction

│   │   ├── __init__.py

│   │   ├── flow.py

│   │   ├── tagger.py

│   │   ├── utils.py

│   │   └── constants.py

│   │

│   ├── embedding_generator/                 # ✅ Embedding logic

│   │   ├── __init__.py

│   │   ├── flow.py

│   │   ├── embedder.py

│   │   ├── utils.py

│   │   └── config.py

│   │

│   └── branch_recommender/                  # ✅ Final recommendation system

│       ├── __init__.py

│       ├── flow.py

│       ├── matcher.py

│       ├── filters.py

│       ├── utils.py

│       └── ranker.py

│

├── run_pipeline.py                          # Entrypoint: chain all phases

├── requirements.txt

└── .gitattributes







The Execution / Data Flow Diagram
[GitHub Workflow Trigger]

│

▼

┌────────────────────────────┐

│ reddit_data_extractor      │

│  • Scrape Posts + Comments │

└────────────────────────────┘

│

▼

┌────────────────────────────┐

│ reddit_data_cleaner        │

│  • LLM Problem-Solution    │

└────────────────────────────┘

│

▼

┌────────────────────────────┐

│ data_augmenter             │

│  • Paraphrasing            │

│  • Translation             │

│  • Noise Injection         │

└────────────────────────────┘

│

▼

┌────────────────────────────┐

│ tag_generator              │

│  • Extract tags from       │

│    problems & solutions    │

└────────────────────────────┘

│

▼

┌────────────────────────────┐

│ embedding_generator        │

│  • Vectorize problems &    │

│    branch expertise        │

└────────────────────────────┘

│

▼

┌────────────────────────────┐

│ branch_recommender         │

│  • Match user issue with   │

│    best-fit nearby branch  │

└────────────────────────────┘

│

▼

[Output]

┌────────────────────────┐

│ Structured CSV/JSON    │

│ Post, Problem, Tags,   │

│ Solution, Branch Match │

└────────────────────────┘

Include any missing piece into this roadmap(e.g., augmenter and translator) and write it all out:

The roadmap for now:
🧠 Car Clinic Smart Repair Advisor Roadmap (Enhanced & Modular)

✅ Phase 1: Reddit Data Extraction [✔️ Completed]

Goal: Fetch raw Reddit posts + comments and store them.

- Subreddit selection & config

- PRAW & HTTPX data extraction

- Pagination + API limits handling

- Metadata (timestamp, post_id, comment_count, etc.)

- Save to /data/raw/

- GitHub Actions integration

- Logging, retries, error handling

🧼 Phase 2: Reddit Data Cleaning (LLM-Based)

Goal: Extract structured (problem → solution) pairs using offline LLM.

🧩 Sub-steps:

Preprocessing

- Remove invalid/bot content

- Text deduplication / normalizing

- Ensure every post has valid top comment

LLM Inference

- Load DeepSeek / offline LLM

- Use prompt templates for input

- Generate JSON-like structure

Postprocessing

- Validate output format

- Strip hallucinations / empty responses

- Save clean outputs to /data/cleaned/

Flow Orchestration

- Central flow.py for this phase

- CLI & test interface

- Logging + error trapping

🌐 Phase 3: Augmentation & Translation (Optional/Enhancement Layer)

Goal: Improve data generalization and support multilingual/local slang repair issues.

🧩 Sub-steps:

Paraphrasing

- Use tools like NLPAug, TextAttack, or offline LLM prompts

- Generate 1–3 paraphrased variations per cleaned entry

Translation & Back-Translation

- Translate problems to Arabic → English and back (or other relevant dialects)

- Use offline translation models or APIs (if online is acceptable)

Noise Injection

- Add common typos, slang, or shorthand (e.g., "no start" → "won't start")

Flow Management

- augmenter/flow.py and translator/flow.py for orchestration

- Output to new folder: /data/augmented/

🏷️ Phase 4: Tag Generator (Problem + Solution Tags)

Goal: Convert cleaned/augmented data into meaningful tags.

🧩 Sub-steps:

Tagging Model

- Prompt-based LLM or rule-based extraction

- Tag both problem and solution aspects

- Save to /data/tagged/

Design Schema

- Format: { post_id, problem_tags: [...], solution_tags: [...] }

- Track confidence, LLM version, rules vs prompt, etc.

Flow Integration

- tag_generator/flow.py

- Supports both CLI and Prefect-based invocation

🔢 Phase 5: Embedding Generation (Issues + Branches)

Goal: Enable semantic similarity matching between Reddit issues and branch profiles.

🧩 Sub-steps:

Model Setup

- Sentence-BERT, Instructor-XL, or fine-tuned domain model

- Freeze model + store version hash

Reddit Embeddings

- Use problem + solution full text

- Store in /data/embeddings/problems/

Branch Embeddings

- Convert mechanic expertise → tags → vector descriptions

- Examples: “Mercedes brakes engine diagnosis”, “Toyota electrical hybrid”

- Store in /data/embeddings/branches/

Flow

- embedding_generator/flow.py

- Skips duplicates, auto checkpoints

🧭 Phase 6: Branch Recommender System

Goal: Match Reddit issue to the nearest and most relevant Car Clinic branch.

🧩 Sub-steps:

Tag-Based Matching

- Compare Reddit issue tags with branch mechanic expertise tags

- Score via Jaccard or weighted overlap

Embedding Similarity

- Compute cosine similarity between Reddit embedding and branch vectors

- Merge with tag-based scores for final relevance

Filters

- Location (user vs branch geolocation)

- Branch availability, working hours, mechanic status

Ranker

- Composite scoring algorithm (weights: tag match, embedding, proximity)

- Explainability: reason for recommendation (e.g., "matched 3 tags, 92% vector match, nearby")

Flow

- branch_recommender/flow.py

- Outputs ranked branches with logs and reasonings

🧪 Phase 7: Local & Integrated Testing

Goal: Ensure correctness, modularity, and traceability of results.

- Unit tests for each submodule

- Sample run of all phases (small batch)

- Visualize: tag distribution, embeddings t-SNE/UMAP

- Store testing artifacts in /docs/test_cases/

🌀 Phase 8: Prefect Orchestration

Goal: Create robust, fault-tolerant pipeline flows.

- Convert every flow.py into a Prefect flow

- Use Prefect Cloud/Server for logging & retry policies

- Define task dependencies:

nginx

CopyEdit

extractor

↓

cleaner

↓

augmenter / translator (parallelizable)

↓

tagger

↓

embedder

↓

recommender

☁️ Phase 9: GitHub Actions & CI/CD

Goal: Fully automate data pipeline steps on GitHub.

- Add augmentation and translation jobs to main.yaml

- Trigger workflows at 12:15 PM EGY Time (UTC+2)

- Use matrix builds for running in parallel

- Optional: Docker support for embedding & LLM tasks

📘 Phase 10: Documentation & Finalization

Goal: Ensure professional delivery and reproducibility.

- /docs/architecture.md, /branch_matching.md, /embedding_guide.md

- Include:

  - LLM prompt design

  - Tag schema

  - Data samples from each phase

  - Model selection decisions

  - Performance benchmarks

- Finalize:

  - README.md (visuals, usage, roadmap, contribution guide)

  - Data schemas and folder tree

  - Glossary (e.g., "Reddit Issue", "Mechanic Tag")

🏁 Final Product Recap

✅ Autonomous Reddit → Repair Branch Recommendation System
✅ Cleaned + tagged + embedded data flow
✅ Multilingual + slang support via augmentation
✅ Fully orchestrated (Prefect + GitHub Actions)
✅ Modular and testable architecture
✅ Professional documentation, visualizations, and reproducibility

ROADMAP 3 (INCLUDING THE CHATBOT INTEGRATION AND BACKEND)

✅ Phase 1: Reddit Data Extraction [✔️ Completed]

Goal: Fetch raw Reddit posts + comments and store them.

- Subreddit selection & config

- PRAW & HTTPX data extraction

- Pagination + API limits handling

- Metadata (timestamp, post_id, comment_count, etc.)

- Save to /data/raw/

- GitHub Actions integration

- Logging, retries, error handling

🔍 Phase 2: Reddit Data Cleaning (LLM-Based)

Goal: Extract structured (problem → solution) pairs using offline LLM.

🗂️ Sub-steps:

- Preprocessing (preprocessor.py)

  - Remove invalid/bot content

  - Text deduplication / normalization

  - Ensure every post has a valid top comment

- LLM Inference (llm_runner.py)

  - Load DeepSeek/other LLM (offline)

  - Use prompt templates

  - Output JSON-like structure

- Postprocessing (postprocessor.py)

  - Validate format

  - Strip hallucinations / empty responses

  - Save to /data/cleaned/

- Flow Orchestration (flow.py)

  - Chain steps

  - CLI / test interface

  - Logging + error handling

🦑 Phase 3: Data Augmentation & Translation

Goal: Improve LLM training and coverage for diverse queries.

- Paraphrasing: NLPAug / LLM-based rewording

- Back-translation: English ⇆ Non-English

- Noise injection: Typos, slang simulation

- Output stored in /data/augmented/

🌿 Phase 4: Tag Generator (Problem + Solution Tags)

Goal: Enrich cleaned data with semantic tags.

🗂️ Sub-steps:

- Tagging Model:

  - LLM-based or keyword rule engine

  - Extract tags for both problems and solutions

  - Store in /data/tagged/

- Design Schema:

  - { post_id, problem_tags: [...], solution_tags: [...], source: "llm" }

- Flow File: tag_generator/flow.py

🔢 Phase 5: Embedding Generation (Problems + Branches)

Goal: Enable semantic similarity between problems and branch expertise.

🗂️ Sub-steps:

- Model Setup: Instructor-XL / Sentence-BERT

- Problem Embeddings:

  - Encode cleaned problem + solution text

  - Store in /data/embeddings/problems/

- Branch Embeddings:

  - Encode branch expertise profiles (e.g., "BMW, brakes")

  - Store in /data/embeddings/branches/

- Flow File: embedding_generator/flow.py

  - Auto-skip already embedded entries

🗺️ Phase 6: Branch Recommender System

Goal: Match user issue to most relevant repair branch.

🗂️ Sub-steps:

- Tag Matching (matcher.py)

  - Overlap score between problem & branch tags

- Embedding Similarity

  - Cosine similarity between problem + branch vectors

- Filtering Layer:

  - Location filtering (user coordinates)

  - Availability filter (mechanic open slots)

- Ranking (ranker.py)

  - Weighted hybrid score

  - Return top-N branches

- Flow + CLI:

  - JSON in, branch + explanation out

🥺 Phase 7: Local & Integrated Testing

Goal: Validate logic of all phases before production.

- Unit tests for each script

- Small-batch E2E test

- Visualize results: embeddings, tags, matches

- Sample records in /docs/

🔄 Phase 8: Prefect Orchestration

Goal: Automate flow chaining and error handling.

- Convert each flow.py to Prefect tasks

- Add retries, logs, email/Slack alerts

- Flow chain:

extractor → cleaner → augmenter → tagger → embedder → recommender

☁️ Phase 9: GitHub Actions & Deployment

Goal: CI/CD automation.

- LLM cleaning, tagging, and recommender in CI

- Daily schedule (e.g., 12:15 PM EGY time)

- Optional: Dockerize embedding and matching microservices

📘 Phase 10: LLM Chatbot Engine

Goal: Enable real-time chatbot for emergency and mechanic usage.

🗂️ Sub-steps:

- Interface: REST API for chatbot app integration

- Prompt Router: Classify query type (issue-only, branch lookup, both)

- Retriever (RAG): Retrieve top Reddit cases

- Reasoner (LLM): Generate solution from retrieved data

- Branch Matcher: Reuse Phase 6 logic

- Chat Formatter: Response = Solution + Suggested Branch + Reason

- Fallback: Handle low confidence and no-match cases

🚪 Phase 11: Backend Integration (FastAPI)

Goal: Deploy chatbot and recommender behind an API.

🗂️ Backend API:

- /chat/solve [POST]:

  - Input: { "query": "My BMW won't start", "location": "Cairo" }

  - Output: { "solution": ..., "branch": ..., "confidence": ... }

- /recommend/branch [POST]:

  - Input: problem/embedding/tags

  - Output: Top-N recommended branches

🌐 Tech Stack:

- FastAPI (main framework)

- Prefect triggers

- Dockerized modules

- Optional: Caching / Redis for frequent issues

🔹 Final Product Features Recap

- ✅ Scrape car repair-related issues from Reddit

- ✅ Clean with offline LLM into (problem → solution)

- ✅ Augment and translate to expand coverage

- ✅ Tag and embed issues + branches

- ✅ Recommend nearest matching branch

- ✅ Serve real-time chatbot solution + branch recommendation

- ✅ Fully automated and deployable system

The final file structure:
car_clinic_chatbot/

│

├── README.md                    # Comprehensive overview of the project

├── requirements.txt             # Main dependencies

├── .env                         # Environment variables (ignored via .gitignore)

├── .gitignore                   # Ignore sensitive & runtime files

├── Dockerfile                   # Containerize the app

├── docker-compose.yml           # Optional orchestration of modules

├── main.py                      # FastAPI entry point

├── prefect_flows.py             # Central Prefect orchestration logic

├── llm_prompt_templates.py      # Stores prompt templates for various LLM modules

│

├── config/

│   └── settings.py              # Central configuration (paths, API keys, etc.)

│

├── data/

│   ├── raw/                     # Raw Reddit data

│   ├── cleaned/                 # Cleaned problem → solution pairs

│   ├── augmented/               # Paraphrased / translated versions

│   ├── tagged/                  # Problem + solution semantic tags

│   ├── embeddings/

│   │   ├── problems/            # Vectorized problem descriptions

│   │   └── branches/            # Vectorized branch expertise profiles

│   └── examples.jsonl           # Manually verified samples for debugging

│

├── extractor/                   # Phase 1

│   ├── reddit_scraper.py

│   ├── utils.py

│   └── flow.py

│

├── cleaner/                     # Phase 2

│   ├── preprocessor.py

│   ├── llm_runner.py

│   ├── postprocessor.py

│   └── flow.py

│

├── augmenter/                   # Phase 3

│   ├── paraphraser.py

│   ├── backtranslator.py

│   ├── noise_injector.py

│   └── flow.py

│

├── tag_generator/              # Phase 4

│   ├── tagger.py

│   └── flow.py

│

├── embedding_generator/        # Phase 5

│   ├── model_loader.py

│   ├── generate_embeddings.py

│   └── flow.py

│

├── recommender/                # Phase 6

│   ├── matcher.py

│   ├── ranker.py

│   └── flow.py

│

├── chatbot/                    # Phase 10

│   ├── query_classifier.py     # Issue classification

│   ├── retriever.py            # Context fetcher

│   ├── reasoner.py             # LLM-based final answer

│   ├── branch_suggester.py     # Use recommender

│   ├── formatter.py            # Output formatting

│   └── fallback.py

│

├── api/                        # Phase 11 - FastAPI backend

│   ├── routes/

│   │   ├── chat.py

│   │   └── recommend.py

│   ├── models.py               # Pydantic models

│   ├── dependencies.py         # API deps and utilities

│   └── server.py               # FastAPI app instance

│

├── tests/

│   ├── unit/                   # Unit tests for each component

│   ├── integration/            # End-to-end tests

│   └── test_data/

│

└── docs/

├── architecture_diagram.png

├── dag_flow.png

├── api_schema.md

└── sample_output_examples.md

📊 Data Flow Diagram (DFD) – Text Format

User Query/Input

|

v

[ Chatbot Interface ]

|

v

[ Prompt Router ]

|

|--> (Classification)

|      - Problem only

|      - Branch lookup

|      - Both

|

v

[ Retriever (RAG System) ]

|

v

[ Cleaned + Augmented Reddit Data ]

|

v

[ Reasoning LLM (Offline Model) ]

|

v

[ Problem → Solution Generator ]

|

v

[ Branch Recommender ]

|      |

|      |--> [Tag-Based Match]

|      |--> [Embedding Similarity]

|      |--> [Location Filter]

|      v

|   [Top-N Branch Suggestions]

|

v

[ Response Composer ]

|

v

Chatbot Output:

(Solution + Best Branch + Explanation)

⚙️ Execution Flow Diagram – Textual Representation

1. Reddit Data Pipeline

├── Extract Reddit data (Phase 1)

├── Clean using LLM (Phase 2)

├── Augment + Translate (Phase 3)

└── Store in /data/{raw,cleaned,augmented}

2. Data Enrichment

├── Tag generation (Phase 4)

└── Embedding generation for:

├── Problems (Phase 5)

└── Branch profiles (Phase 5)

3. Recommender Logic

└── Phase 6:

├── Tag Matching

├── Cosine Similarity (Embeddings)

└── Location-based filtering

4. Testing & Validation

└── Unit + E2E test suite (Phase 7)

5. Orchestration

└── Prefect DAG:

extractor ➝ cleaner ➝ augmenter ➝ tagger ➝ embedder ➝ recommender (Phase 8)

6. CI/CD Automation

└── GitHub Actions (Phase 9)

7. Chatbot Inference System

├── Prompt Routing

├── RAG over cleaned Reddit data

├── Reasoner LLM

└── Branch Matcher (reuse Phase 6) (Phase 10)

8. API Backend Integration

└── FastAPI App:

├── /chat/solve

└── /recommend/branch (Phase 11)